Project name: ______________________		Location: ___________________________

Type:  Purchase:  Fee____  Easement____		Plat _______  Lot ___________

Donation:  Fee____  Easement_____	Date opened:_____________

- Initial Review

DATE:

- _____ Conduct research on the property and the legal landowner - initial title search

- _____ Obtain natural resource and cultural data, heritage program info, etc.

- _____ Identify applicable zoning ordinances or regulations or its designation, if any, in local or regional plans

- _____ Obtain maps of the property

- _____ Visual inspection and photos of the property (8C1)

- _____ Document public benefit of the project (8B3)

- _____ Evaluation of potential threats to property’s conservation values (8C2)

- _____ Current or potential risks associated with the project (8C3)

- _____ Assessment of project’s stewardship implications (8D2)

- _____ Project meets land trust’s selection criteria (8B2)

2.   Committee review/ Board approval of initial findings

- _____ Initial Committee/Board approval or denial of the transaction (3D1)

- _____ Communicate results of initial review to landowner

3.   Landowner contact

- _____ Contact or meet landowner and visit property

- _____ Send a letter to landowner recommending that s/he obtains independent legal, financial and tax advice (9B2), and explain LT’s stewardship responsibilities and fund needs

- _____ Complete any letters of understanding about the purpose or use of the property

4.   Funding the Project

- _____ Identify possible funding sources and application deadlines for land or easement purchase and out-of-pocket costs

- _____ Identify documentation and/or interest in the land required by funding agencies

- _____ Discuss bargain sale option with landowner

5.   Project Documentation

- _____ Title investigation (9F1) and evaluation/action on title exceptions, encumbrances (9F2)

- _____ Obtain landowners deed and mortgage deed (if any)

- _____ Identify any liens, encumbrances, easements, or restrictions on the property, including ownership of mineral rights

- _____ Obtain title insurance commitment

- _____ Obtain mortgage subordination if needed (for CEs)

- _____ Obtain an independent appraisal by qualified appraiser (by the landowner or land trust, depending on type of transaction) (9H)

- _____ Complete an evaluation of risk for hazardous wastes (9C1)

- _____ Identify boundaries or obtain boundary survey; determine legal description and physical boundaries of property (9D1)

- _____ Purchase and sales agreement signed

- _____ Legal review by both the landowner’s and land trust’s counsel appropriate to complexity of the project (9A1)

- _____ Staff, attorney and committee (as needed) review of terms of Deed and/or Conservation Easement (9E)

- _____ Baseline documentation report (11B1)

- _____ Land management plan for each fee conservation property (12B1)

6.   Final Board & Committee review and approval

- _____ Committee final review

- _____ Resolution made by Board for authorization to close, sign and record documents (9F3), Date of vote: _________

7.   Trade lands

- _____ Donor acknowledgment of land trust’s intent to sell before acquiring non-conservation real property (5D1a)

8.   Donation or Bargain Sales

- _____ Contemporaneous written acknowledgment in keeping with IRS charitable contribution substantiation requirements (5B2)

- _____ Landowner notification for those who may claim a federal income tax deduction (10A1)

- _____ Completion by the donor of Form 8283 and review & signing by the land trust (10B2)

- _____ Landowner appraisal – review by LT before signing 8283 (10C2, 10C3, 10C4)

9.   Post-closing activities

- _____ Thanking the donor

- _____ Prepare and distribute press releases

- _____ Post announcement to website

- _____ Administrative follow-up: organize files; Originals of all documents essential to the defense of the transaction scanned and filed electronically, copied and filed in office, then moved to permanent, secure storage (9G3)

- _____ Boundary posting

- Stewardship Activities:

- _____ Organize baseline data, maps, CE restrictions; and add to monitoring schedule

- _____ Mgmt Plan copied & filed in project folder